BUSINESS
OPERATING SYSTEM

Software Design Document

Vision: The operating system companies and their employees use every day to grow.

| PREPARED FOR | Eli Oyoo |
| --- | --- |
| VERSION | 1.0 - Working Baseline |
| DATE | July 21, 2026 |
| INITIAL PRODUCT | AI-powered affiliate marketing operating system |
| FIRST LIVE AFFILIATE CONNECTOR | eBay Partner Network |

# Document Control

This document consolidates the product and architecture decisions developed for BOS and completes the remaining delivery, testing, operations, metrics, and risk sections required for an implementation baseline.

| Document owner | Founder / Product Leadership |
| --- | --- |
| Prepared for | Eli Oyoo |
| Status | Working baseline; subject to validation through implementation and customer learning |
| Version | 1.0 |
| Effective date | July 21, 2026 |
| Primary decision method | Architecture Decision Records (ADRs) for material changes |

## Revision History

| Version | Date | Status | Author | Summary |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-07-21 | Working Baseline | BOS Founding Team | Consolidated full SDD; added delivery, quality, operations, metrics, risks, and appendices. |

# Contents

The contents below provide a structured navigation map. In Microsoft Word, the Navigation Pane can also be used to move directly between headings.

Part I - Product Foundation

1. Document Purpose and Status

2. Executive Summary

3. Vision, Mission, and North Star

4. Problem Definition

5. Product Definition

6. Human-AI Partnership Philosophy

7. Product Principles

8. Target Customers

9. Product Scope and Boundaries

10. Initial Product Boundary: Affiliate Marketing

Part II - Organization Model

11. Organization Profile and Business DNA

12. Organization, Workspaces, and Departments

13. Actor Model

14. Human Team Members

15. AI Team Members

16. AI Executive

17. Daily Executive Brief

Part III - Intelligence, Decisions, and Memory

18. Universal Decision Cycle

19. Decision Intelligence Engine

20. Opportunity Engine

21. Business Memory

22. Knowledge Graph

23. Decision Records

24. Learning and Institutional Knowledge

Part IV - Goals, Work, and Capabilities

25. Strategy and Goal Hierarchy

26. Business Execution Engine

27. Projects, Plans, Tasks, and Artifacts

28. Smart Delegation

29. Collaboration Engine

30. Workflow Engine

31. Adaptive Workflow Behavior

32. Capability Framework

33. Capability Contract

34. Capability Registry

35. Orchestration Engine

36. Work State Model

37. Model and Tool Independence

38. Connector Framework

Part V - Governance, Authority, and Accountability

39. Governance Framework

40. Autonomy Model

41. Permission Model

42. Approval Engine

43. Risk Classification

44. Confidence and Evidence

45. Audit and Accountability

46. Human Override and Emergency Controls

47. Escalation Framework

48. Governance Policy Engine

Part VI - Technical Architecture

49. Architecture Strategy

50. Architecture Principles

51. High-Level Architecture

52. Architecture Layers

53. Core Domain Services

54. Data Architecture

55. Event Architecture

56. Background Jobs and Workflow Runtime

57. AI Runtime Architecture

58. Multi-Tenant Isolation

59. Deployment and Scaling

60. Reliability and Resilience

Part VII - Core Data Model

61. Data Modeling Principles

62. Foundational Entities

63. Strategy and Work Entities

64. Decision, Opportunity, and Governance Entities

65. Knowledge, Workflow, and Connector Entities

66. Affiliate Domain Entities

67. Audit, Event, and Idempotency Entities

68. Lifecycle and Classification Rules

Part VIII - API, Integration, and eBay Design

69. API Architecture

70. Command and Query Separation

71. API Groups

72. Internal Service Contracts

73. Asynchronous Operations and Real-Time Updates

74. Webhook Architecture

75. Normalized Connector Contract

76. eBay Integration Strategy

77. eBay Product Discovery Flow

78. Normalized Affiliate Product Model

79. Product Scoring

80. Listing Monitoring and Replacement

81. Affiliate Link and Disclosure Controls

82. eBay Version 1 Scope

Part IX - Security, Privacy, and Trust

83. Security Objectives and Threat Model

84. Identity and Human Authentication

85. Session Management

86. Authorization and Privileged Roles

87. Service and AI Identities

88. Secret and Credential Management

89. Encryption and Tenant Isolation

90. Privacy Architecture

91. AI Context Privacy

92. Prompt Injection Defense

93. Secure Tool Execution

94. Connector Security

95. Security Logging and Monitoring

96. Incident Response, Backup, and Recovery

97. Security Testing and Release Requirements

Part X - Product Experience

98. Experience Strategy

99. Primary Navigation

100. First-Time Organization Setup

101. Integration Experience

102. Executive Home and Daily Brief

103. Business Health

104. Opportunity Feed

105. Product Research Workspace

106. Campaign Workspace

107. Content Studio

108. Approval Center

109. AI Team Experience

110. Business Memory Experience

111. Analytics Experience

112. Notifications, Search, Mobile, and Accessibility

Part XI - MVP and Delivery Roadmap

113. Version 1 User Journey

114. MVP Scope

115. MVP Exclusions

116. MVP Success Definition

117. Development Strategy

118. Environments

119. Implementation Order

120. Release Management

121. Data Migration and Compatibility

122. Developer Experience

Part XII - Quality, Testing, and Evaluation

123. Testing Strategy

124. Domain and Data Tests

125. Tenant-Isolation Tests

126. Workflow and Resilience Tests

127. Connector Contract Tests

128. AI Evaluation Framework

129. Human Review and Feedback

130. Security, Performance, and Accessibility Testing

131. User Acceptance Testing

132. Release Gates

133. Definition of Done

Part XIII - Operations, Reliability, and Economics

134. Observability

135. Service-Level Objectives

136. Incident and Support Operations

137. Cost Accounting and AI Budgets

138. Capacity Planning

139. Backup and Disaster Recovery

140. Retention and Lifecycle Operations

141. Product and Usage Analytics

Part XIV - Metrics, Risks, and Long-Term Evolution

142. Success Metrics

143. Major Risks and Mitigations

144. Ethical Guardrails

145. Compliance Roadmap

146. Long-Term Platform Evolution

147. Open Questions Requiring Validation

148. Architecture Decision Record Process

149. Final Product Statement

Appendix A - Glossary

Appendix B - Initial AI Team Roles

Appendix C - Initial Workflow Catalog

C.1 Product opportunity scan

C.2 Product approval

C.3 Campaign creation

C.4 Content generation and review

C.5 Publication

C.6 Listing monitoring

C.7 Daily Executive Brief

Appendix D - State Enumerations

D.1 Goal

D.2 Project

D.3 Task

D.4 AI Team Member

D.5 Opportunity

D.6 Approval

D.7 Campaign content

D.8 Connector

Appendix E - Example API Contracts

E.1 Structured error

E.2 Asynchronous response

E.3 Recommendation output

Appendix F - Initial Architecture Decision Records

Appendix G - MVP Backlog Summary

Foundation

eBay research

Campaign and content

Publication and learning

Appendix H - MVP Launch Checklist

# Part I - Product Foundation

## 1. Document Purpose and Status

This Software Design Document defines the product, organizational model, intelligence architecture, technical architecture, security boundaries, user experience, delivery plan, and long-term evolution of the Business Operating System (BOS). It is the baseline blueprint for product, engineering, design, security, and business decisions.

BOS is intentionally larger than the first release. This document separates the long-term platform vision from the focused first product so the team can build something useful now without closing the path to a broader operating system later.

Document status: Working baseline, version 1.0. Major changes should be recorded through Architecture Decision Records (ADRs) and reflected in the revision history.

### 1.1 Intended audience

Founder and product leadership

Software engineers and technical architects

Product and user-experience designers

Security and privacy reviewers

Future employees, partners, and investors who need to understand the platform's operating model

### 1.2 How this document should be used

This document is a living constitution rather than a fixed school assignment. It should guide implementation, reveal inconsistencies, and preserve the reasoning behind important choices. It should be revised when validated learning proves that a decision no longer serves the product.

## 2. Executive Summary

The Business Operating System is an AI-native platform that helps organizations coordinate people, AI team members, knowledge, goals, decisions, projects, workflows, data, and connected software from one shared operating layer.

The platform is not designed around replacing employees. Its primary purpose is to increase the capacity and effectiveness of the people already responsible for the business. BOS automates repetitive work, preserves organizational knowledge, identifies opportunities, prepares decisions, executes approved workflows, and learns from measured outcomes.

The long-term goal is for BOS to become the operating system companies and their employees use every day to grow. The first product will prove this model through affiliate marketing, beginning with an eBay Partner Network integration and an end-to-end workflow from business goal to product research, campaign creation, approval, publication, measurement, and learning.

## 3. Vision, Mission, and North Star

### 3.1 Vision

Become the operating system companies and their employees use every day to grow.

### 3.2 Mission

Empower every organization with an intelligent operating system that amplifies human potential through trusted AI collaboration.

### 3.3 Product North Star

BOS should allow a business owner or employee to answer three questions within minutes:

How is the business doing?

What requires attention?

What should the organization do next?

### 3.4 Long-term product statement

BOS is the shared operating layer that coordinates human judgment, AI assistance, organizational memory, business work, and connected applications.

## 4. Problem Definition

Small and growing businesses commonly operate through many disconnected tools. Accounting, email, documents, project management, analytics, marketing, customer systems, AI assistants, and specialized applications each contain only part of the truth.

This creates predictable problems:

Business knowledge is fragmented across people and software.

Employees repeat research, reporting, coordination, and administrative work.

Owners spend time moving information between systems instead of growing the company.

AI assistants lack durable organizational context and cannot reliably explain why prior decisions were made.

Important work is disconnected from measurable business goals.

Automation tools follow rigid rules but do not understand the objective behind a workflow.

When an employee, vendor, or AI model changes, valuable context can disappear.

The problem is not merely a lack of automation. It is the absence of a shared intelligence and coordination layer for the organization.

## 5. Product Definition

BOS is a platform that organizes and coordinates business resources. It provides:

A shared representation of the organization

Organization-specific goals, values, policies, and operating preferences

Human and AI team-member coordination

Business memory and decision history

Opportunity discovery and decision support

Goals, projects, tasks, workflows, and approvals

Connected execution through external business applications

Measurement, learning, and executive briefings

BOS is not itself the company. It is the operating system the company runs on.

### 5.1 Operating-system analogy

| Computer operating system | Business Operating System |
| --- | --- |
| CPU | Human and AI capacity |
| Memory | Business Memory |
| Storage | Knowledge and records |
| Processes | Projects, tasks, and workflows |
| Scheduler | Orchestration and prioritization |
| Users | Human and AI actors |
| Applications | Business capabilities and domain apps |
| Network | Connectors and integrations |
| Security model | Identity, permissions, policies, approvals, and audit |

## 6. Human-AI Partnership Philosophy

BOS is built on a human-amplification philosophy.

AI should make the human team more capable, not assume that every organization wants fewer people.

Humans define mission, values, ethics, acceptable risk, budgets, relationships, and final accountability. AI contributes research, memory, analysis, planning, pattern recognition, drafting, monitoring, and approved execution.

Different organizations may choose different levels of autonomy. A solo founder may delegate more. A business with employees may use AI as a set of digital coworkers. A regulated organization may require strict review. BOS must support all three without treating full automation as the default goal.

## 7. Product Principles

### 7.1 Humans lead

Humans define the organization's purpose, values, boundaries, and authority. No AI component may change these by itself.

### 7.2 AI amplifies

AI should remove low-value repetition and increase the quality, speed, and reach of human work.

### 7.3 Goal driven

Every important action should connect to a measurable business objective. BOS should optimize for outcomes, not activity volume.

### 7.4 Explainable by default

Important recommendations should expose evidence, assumptions, alternatives, confidence, risks, and expected impact.

### 7.5 Knowledge belongs to the organization

Institutional knowledge must survive employee turnover, model changes, software upgrades, and vendor changes.

### 7.6 Modular and replaceable

Models, connectors, workflows, roles, and capabilities should be versioned and replaceable without destroying business memory.

### 7.7 Secure by default

Access is denied unless explicitly permitted. Intelligence never grants authority.

### 7.8 Continuous learning

Every project, experiment, decision, failure, and success should improve the organization's future decisions.

### 7.9 Business first

Technology exists to serve the business. The business should never be forced to serve the technology.

### 7.10 Calm and useful

BOS should prioritize meaningful attention rather than generate more notifications, dashboards, or artificial urgency.

## 8. Target Customers

### 8.1 Phase 1 - Affiliate entrepreneurs

The first customers are individuals and small teams building affiliate content businesses. They research products, manage affiliate programs, create content, publish across channels, and track performance across separate dashboards.

### 8.2 Phase 2 - Small businesses with employees

The next target includes businesses with approximately 2 to 50 employees, including agencies, local services, e-commerce stores, consultants, contractors, real-estate teams, and creator businesses. These organizations need more capacity and coordination, not necessarily fewer people.

### 8.3 Phase 3 - Growing companies

Growing organizations require department coordination, executive reporting, multi-project planning, policy controls, and cross-team workflows.

### 8.4 Phase 4 - Enterprise organizations

Long-term enterprise capabilities include multi-organization administration, advanced security, compliance controls, custom integrations, dedicated environments, and department-level governance.

## 9. Product Scope and Boundaries

### 9.1 BOS is responsible for

Representing the organization and its operating context

Coordinating goals, work, people, AI, knowledge, and systems

Producing explainable recommendations

Executing approved actions through controlled connectors

Measuring results and preserving lessons

Keeping users aligned through briefings, approvals, and shared workspaces

### 9.2 BOS is not initially

A payroll provider

A complete accounting platform

A legal decision maker

A full ERP replacement

A replacement for every CRM or specialized application

A document editor comparable to Microsoft Word or Google Docs

An eBay seller-management platform

BOS should integrate with specialized systems rather than attempt to rebuild all of them.

## 10. Initial Product Boundary: Affiliate Marketing

Figure 1. Version 1 proves BOS through a complete, measurable affiliate operating loop.

The long-term platform is broad, but the first product is focused:

An AI-powered operating system for affiliate marketing businesses.

The first complete product loop is:

Business goal -> Opportunity research -> Product and merchant selection -> Campaign planning -> Content creation -> Human approval -> Publication -> Performance tracking -> Decision measurement -> Business Memory -> Daily Executive Brief

The first live affiliate connector is eBay. Other networks and channels should be added through the same connector framework after the eBay workflow is reliable.

# Part II - Organization Model

## 11. Organization Profile and Business DNA

Every organization has an Organization Profile. The customer-facing term is Organization Profile; the underlying architectural concept is Business DNA.

The profile contains the context that should guide every important AI recommendation:

Company identity, industry, and business model

Mission and vision

Values and ethical boundaries

Products, services, markets, and customer segments

Brand voice, tone, visual rules, and prohibited claims

Risk profile

Approval policies

Preferred AI behavior

Budgets and operating limits

Without this profile, AI behaves like a generic assistant. With it, BOS can ask, "What is the best decision for this organization?"

Profile changes must be versioned so past decisions can be reconstructed using the context that existed at the time.

## 12. Organization, Workspaces, and Departments

Figure 2. The organization boundary coordinates people, AI, goals, knowledge, governance, and connected systems.

The root tenant entity is the Organization. One organization may contain multiple workspaces and departments.

Organization ¦-- Organization Profile ¦-- Workspaces ¦-- Departments ¦-- Human Team Members ¦-- AI Team Members ¦-- Goals and Projects ¦-- Knowledge and Memory ¦-- Policies and Approvals ¦-- Connectors `-- Audit History

A workspace is an operating area inside an organization, such as a business unit, client account, geographic office, product line, or temporary initiative. Departments are accountable for defined outcomes and may be nested.

Each department should contain:

Mission and objectives

Human and AI team members

Projects, workflows, and KPIs

Department-specific knowledge

Permissions and policies

## 13. Actor Model

An Actor is anything capable of requesting, approving, performing, or influencing work.

Actor types include:

Human user

AI Team Member

Workflow

Internal service

Connector installation

Platform administrator

Using a shared Actor abstraction creates consistent permissions and audit records. BOS can record that Actor X requested Action Y on Resource Z, even when the request and execution were performed by different actors.

## 14. Human Team Members

Human Team Member records connect users to an organization, department, role, responsibilities, skills, manager, and permissions.

BOS should understand what people are responsible for and what they are good at so it can delegate intelligently. It should not become a hidden employee-performance surveillance system. Human profiles should contain only information needed for coordination, authorization, preferences, and agreed performance measures.

Humans remain responsible for:

Mission, values, and ethical direction

Relationship building and leadership

High-impact judgment

Final approval of restricted actions

Accountability for business outcomes

## 15. AI Team Members

BOS should provide specialized AI Team Members rather than one unrestricted chatbot.

Every AI Team Member has:

Identity -> Mission -> Responsibilities -> Capabilities -> Knowledge scope -> Permissions -> Tools -> Autonomy level -> Cost limit -> Success metrics -> Version history

An AI Team Member is a role composed from instructions, business context, knowledge, permissions, capabilities, tools, and behavioral boundaries. It should be possible to upgrade or replace the model while preserving the role's history and the organization's memory.

Initial affiliate roles may include:

Product Research Specialist

Merchant Analysis Specialist

Campaign Planner

Content Specialist

Pinterest Specialist

SEO Specialist

Analytics Specialist

## 16. AI Executive

The AI Executive coordinates the AI organization. It is closer to an operating coordinator or AI COO than a CEO. Human leadership still defines mission and final strategic authority.

The AI Executive should:

Review goals and business health

Prioritize opportunities

Detect bottlenecks and risks

Request plans from specialized components

Allocate AI work

Surface human approvals

Monitor results

Recommend improvements

The AI Executive should not directly perform every task. It delegates to planning, orchestration, capabilities, humans, and AI specialists.

### 16.1 Daily executive cycle

Review goals -> Analyze business state -> Review projects and exceptions -> Identify opportunities and risks -> Prioritize work -> Delegate approved work -> Wait for required approvals -> Measure results -> Capture lessons -> Prepare next brief

## 17. Daily Executive Brief

The Daily Executive Brief is the BOS homepage and the primary daily habit.

Its purpose is to answer:

If I have five minutes, what do I need to know and do to help the business grow today?

The brief should contain:

What changed

What needs attention

Today's priorities

AI Team updates

Risks and exceptions

New opportunities

Pending approvals

Integration health

Recommended actions with evidence and confidence

The brief is role-sensitive. Owners see revenue, risk, approvals, and growth. Managers see their department's work. Analysts see data quality, anomalies, and measurement issues.

The brief must be generated from verified organizational state, not solely from an AI model's memory.

# Part III - Intelligence, Decisions, and Memory

## 18. Universal Decision Cycle

Figure 3. The BOS operating loop connects business objectives to execution, measurement, and organizational learning.

Every intelligent component follows the same reasoning loop:

Observe -> Understand -> Analyze -> Generate options -> Predict outcomes -> Recommend -> Execute when authorized -> Measure -> Learn

This framework creates consistent expectations across departments and AI roles.

## 19. Decision Intelligence Engine

The Decision Intelligence Engine is the reasoning core of BOS. It should answer four questions:

What happened?

Why did it happen?

What options are available?

Why is the recommended option appropriate for this business?

Important recommendations should include:

Business objective

Options considered

Evidence and source quality

Assumptions and missing information

Expected impact range

Cost and effort

Risk

Confidence

Required approval

## 20. Opportunity Engine

Traditional reporting explains the past. The Opportunity Engine continuously searches for possible improvements.

Opportunity categories include:

New products or markets

Seasonal trends

Merchant or commission changes

Cost savings

Workflow improvements

Content gaps

Customer needs

Operational bottlenecks

Automation opportunities

Every opportunity receives an explainable score based on impact, probability, urgency, confidence, effort, cost, risk, and strategic alignment.

A conceptual priority model is:

Priority = (Business impact x Probability x Urgency x Confidence x Strategic alignment) / (Effort x Cost x Risk)

The exact formula should be configurable and calibrated using measured outcomes.

## 21. Business Memory

Business Memory is the organization's durable operational and strategic memory. It is broader than a file repository.

Memory types include:

Business memory: facts about products, customers, vendors, people, and goals

Operational memory: processes, playbooks, and workflow history

Strategic memory: decisions, alternatives, reasoning, and outcomes

Learning memory: validated lessons and patterns

Relationship memory: useful preferences and working patterns, stored carefully and transparently

Business Memory must preserve source, confidence, ownership, classification, effective dates, and permissions.

## 22. Knowledge Graph

The knowledge graph connects organizational entities and explains relationships.

Example:

College Move-In Campaign ¦-- supports -> Revenue Goal ¦-- targets -> College Students ¦-- promotes -> Approved Products ¦-- uses -> eBay Program ¦-- publishes -> Pins and Articles ¦-- measured by -> Clicks and Commission ¦-- produced -> Decision Records `-- generated -> Lessons Learned

The first implementation may store typed relationships in the relational database. A dedicated graph database should be introduced only when traversal complexity or performance justifies it.

## 23. Decision Records

Most business software stores what happened. BOS should also preserve why.

Each significant Decision Record contains:

Decision and context

Options considered, including rejected alternatives

Evidence and assumptions

Reasoning

Confidence

Approver and approval conditions

Expected outcome

Actual outcome

Review date

Lessons learned

Decision Records allow future employees and AI Team Members to understand prior reasoning without searching email or reconstructing context from incomplete records.

## 24. Learning and Institutional Knowledge

A single outcome should not automatically become permanent truth. Lessons move through a validation lifecycle:

Candidate

Validating

Approved

Deprecated

Rejected

BOS should distinguish data, knowledge, and wisdom:

Data: what happened

Knowledge: patterns supported by evidence

Wisdom: approved decision rules and playbooks

Institutional knowledge belongs to the organization, not to an individual model or employee.

# Part IV - Goals, Work, and Capabilities

## 25. Strategy and Goal Hierarchy

BOS connects long-term purpose to daily work through a hierarchy:

Mission -> Vision -> Objectives -> Goals -> Projects -> Experiments -> Tasks -> Actions

Goals must be measurable and should include an owner, target metric, baseline, target value, deadline, priority, status, and related projects.

## 26. Business Execution Engine

The Business Execution Engine transforms opportunities and goals into completed, measured work.

Every unit of work should have:

Purpose and goal linkage

Owner

Priority and deadline

Dependencies

Required capabilities

Approval rules

Cost and effort estimates

Success metrics

Complete history

### 26.1 Lifecycle of work

Opportunity -> Goal -> Project -> Plan -> Tasks -> Execution -> Review -> Measurement -> Learning

## 27. Projects, Plans, Tasks, and Artifacts

A Project is an initiative designed to achieve a goal. A Plan is a versioned proposal for how the project will be completed. Tasks are the smallest units of assignable work. Work Artifacts are outputs such as research reports, content drafts, images, spreadsheets, or published links.

Plan versions should preserve assumptions, estimates, predicted outcomes, and approval state so the organization can compare what was expected with what actually happened.

## 28. Smart Delegation

BOS should recommend the best owner for work by considering:

Required skills and capabilities

Availability and workload

Permissions and autonomy

Previous performance

Cost

Business priority

Review requirements

Delegation should use human and AI strengths rather than default to automation. Relationship work, negotiation, sensitive judgment, and accountability may remain human-owned while AI supports preparation and analysis.

## 29. Collaboration Engine

BOS supports four collaboration patterns:

Human to human

Human to AI

AI to AI

Human to AI to human

Each project has a shared workspace containing goals, tasks, decisions, conversations, artifacts, approvals, metrics, recommendations, and summaries.

AI-to-AI collaboration must remain governed. One AI role cannot increase another role's permissions or bypass approval requirements.

## 30. Workflow Engine

Workflows represent reusable business processes. They may contain:

Human tasks

AI tasks

Capability calls

Connector actions

Conditions and parallel branches

Approval steps

Notifications

Delays

Measurements

Unlike rigid automation, BOS workflows carry business context: goal, project, audience, KPI, policy, and historical lessons. This allows the system to adapt when conditions change while remaining within approved boundaries.

## 31. Adaptive Workflow Behavior

When a step fails or conditions change, BOS should classify the issue and choose a safe response.

Possible classifications:

Temporary provider failure

Permanent validation failure

Permission or policy failure

Missing information

Human-dependent approval

Data quality problem

Connector or credential problem

Possible responses:

Retry safely

Use an approved alternative

Reassign work

Request human input

Pause the workflow

Update the plan

Record and escalate the failure

## 32. Capability Framework

A Capability describes what BOS can do without binding that function to one department, model, or vendor.

Capability categories include:

Knowledge and retrieval

Planning

Decision support

Execution

Communication

Analytics

Governance

Examples include search, summarization, product comparison, forecasting, content generation, reporting, policy evaluation, and notification.

## 33. Capability Contract

Every capability must declare:

Identity and purpose

Input and output schemas

Required permissions

Available tools

Risk classification

Approval requirements

Cost estimate

Timeout and retry rules

Performance and reliability metrics

Version

A capability should fail transparently when required inputs, tools, permissions, or providers are unavailable.

## 34. Capability Registry

The Capability Registry is the authoritative directory of what BOS can currently do.

It stores:

Capability definitions and versions

Supported inputs and outputs

Required permissions and tools

Risk and approval requirements

Cost and reliability history

Department and role access

Before work is assigned, BOS verifies that the required capability exists and that an authorized actor can use it. If not, BOS must explain the limitation and recommend a human owner, external tool, or future capability.

## 35. Orchestration Engine

The Orchestration Engine coordinates multi-step execution.

Responsibility separation:

| Component | Responsibility |
| --- | --- |
| AI Executive | Decides what should be prioritized |
| Planning Engine | Determines how work should be completed |
| Orchestration Engine | Coordinates execution and state |
| Capability Services | Perform individual functions |
| Human and AI Team Members | Complete assigned responsibilities |
| Governance Engine | Determines what is permitted |

This separation prevents a single AI component from holding unlimited authority.

## 36. Work State Model

All work should use a consistent state model:

Proposed -> Planned -> Approved -> Ready -> In Progress -> Under Review -> Completed -> Measured -> Learned

Additional states include Blocked, Rejected, Cancelled, Failed, Waiting for Human, and Waiting for External System.

Transitions should be validated by the domain layer rather than performed through arbitrary status updates.

## 37. Model and Tool Independence

BOS must not depend permanently on one AI model, provider, search service, publishing channel, affiliate network, or cloud product.

The platform should select providers through standardized interfaces based on:

Task quality requirements

Cost

Speed

Privacy and data residency

Reliability

Organization policy

Input size and tool support

Vendor-specific behavior belongs behind adapters and connectors.

## 38. Connector Framework

Connectors allow BOS to interact with external systems. A connector should declare supported operations, authentication method, provider scopes, health status, rate limits, and error behavior.

Common operations include:

authorize() refresh_credentials() validate_connection() list_accounts() synchronize() read_resource() search_resources() execute_action() receive_webhook() normalize_error() disconnect()

Not every connector supports every operation. AI recommendation does not grant connector authority; each action still passes permissions, policies, approvals, and audit logging.

# Part V - Governance, Authority, and Accountability

## 39. Governance Framework

The Governance Framework ensures that BOS remains under human authority and operates within the organization's mission, policies, budgets, risk tolerance, approval requirements, and legal or ethical boundaries.

Core rule:

No component may give itself additional authority.

Only authorized humans may expand permissions, change autonomy, increase budgets, connect external systems, remove approval requirements, alter security policy, or change the organization's mission and values.

## 40. Autonomy Model

Autonomy is configurable by organization, department, AI Team Member, capability, workflow, connector, action type, risk category, and financial limit.

| Level | Name | Permitted behavior |
| --- | --- | --- |
| 0 | Observe | Read approved data and generate internal analysis only |
| 1 | Recommend | Produce options and recommendations; humans initiate execution |
| 2 | Draft | Prepare work for human review; no external action |
| 3 | Execute with approval | Queue actions that execute after approval |
| 4 | Limited autonomous execution | Execute defined actions within explicit limits |
| 5 | Managed autonomy | Run proven workflows with checkpoints, audit, and exception controls |

Version 1 should default to Draft or Execute with approval.

Autonomy is never a single global switch. An organization may allow autonomous internal reporting, require approval for publishing, require dual approval for spending, and prohibit AI access to payroll.

## 41. Permission Model

BOS combines role-based and attribute-based access control.

Role-based permissions reflect organizational roles such as Owner, Administrator, Department Manager, Employee, Contractor, Viewer, and AI Team Member.

Attribute-based decisions may consider:

Organization and workspace

Department and project membership

Resource ownership

Data classification

Action risk

Time and location

Spending amount

Approval status

Connector and provider scope

Every permission grant identifies the subject, resource, action, scope, conditions, expiration, granting actor, and audit history. Explicit denies override ordinary allows.

## 42. Approval Engine

An approval is a formal decision, not merely a button click.

Each request should show:

Proposed action and business objective

Requesting actor

Reasoning and supporting evidence

Expected impact

Cost and effort

Risks and alternatives

Confidence

Deadline and expiration

Reversibility

Consequences of delay or rejection

Approval outcomes include Approve, Reject, Request Changes, Approve with Conditions, Delegate, Schedule for Later, One-Time Approval, and Convert to Policy.

Conditions become enforceable rules for the approved execution.

## 43. Risk Classification

Every capability and action has a risk classification.

### Low risk

Internal summaries, approved knowledge search, task creation, public research, and draft generation.

### Moderate risk

Publishing approved content, modifying campaigns, sending routine communications, updating customer records, and using external connectors.

### High risk

Spending money, exporting confidential data, changing business-critical records, sending sensitive customer communications, or making public claims on behalf of the company.

### Restricted

Actions that should never be autonomous include legal agreement execution, ownership changes, administrator creation or removal, payroll changes, employee termination, major financial transfers, deletion of audit history, and changes to mission or values.

## 44. Confidence and Evidence

Confidence influences presentation and review requirements but never grants authority.

Important recommendations should disclose:

Confidence score

Evidence quality

Data freshness

Assumptions

Missing information

Alternative interpretations

Expected impact range

Suggested default handling:

| Confidence | Default behavior |
| --- | --- |
| Below 50% | Request more information or decline to recommend |
| 50-69% | Present cautiously with limitations |
| 70-84% | Recommend with human review |
| 85-94% | Eligible for approved automation when risk and policy allow |
| 95%+ | Still subject to all permissions, risk rules, and approvals |

Evidence should be labeled as verified internal data, approved external source, historical organizational pattern, model inference, user statement, or unverified external information.

## 45. Audit and Accountability

Every meaningful action creates an append-only Audit Event.

The record should answer:

Who requested the action?

Who executed it?

Who approved it?

What information and policies were used?

What changed?

Which external system was affected?

What was the result?

Can it be reversed?

Corrections are recorded as new events rather than rewriting history.

## 46. Human Override and Emergency Controls

Authorized humans must be able to stop automated work.

Controls include:

Pause one workflow

Pause an AI Team Member

Pause a department

Pause one connector

Pause all autonomous execution

Emergency stop for external actions

Revoke sessions, credentials, permissions, or workflow authorization

Roll back reversible actions

Irreversible actions must be clearly identified before approval.

## 47. Escalation Framework

BOS escalates when work encounters uncertainty, risk, policy conflict, budget limits, unexpected results, security concerns, or human impact.

Escalation levels:

Informational

Attention Required

Approval Required

Urgent

Critical

Unresolved escalations should appear in the Daily Executive Brief according to business impact and urgency.

## 48. Governance Policy Engine

Organizations should express policies in understandable language and enforce them through machine-evaluable rules.

Examples:

AI-generated customer emails require review for the first 90 days.

Advertising expenses over $250 require owner approval.

Confidential customer data may not be sent to unapproved model providers.

Affiliate links may be replaced automatically only with merchants on the approved list.

Policy evaluation flow:

Proposed action -> Identity and permission check -> Risk classification -> Relevant policy retrieval -> Approval requirement calculation -> Budget and limit validation -> Allow, block, or escalate

Every policy decision should be explainable.

# Part VI - Technical Architecture

## 49. Architecture Strategy

BOS should begin as a modular monolith with background workers and event-driven communication.

This provides the development speed of one main application while preserving strong internal service boundaries. High-load or security-sensitive modules can be extracted later when real scaling, reliability, regulatory, or team-ownership needs justify it.

Rule:

Design strong boundaries now. Separate them physically only when there is a proven need.

Starting with many microservices would add distributed transactions, network failures, deployment complexity, monitoring overhead, and slower local development before the product has validated demand.

## 50. Architecture Principles

Multi-tenant by design

API-first application services

Event-driven reactions to meaningful changes

Secure by default

Provider independent

Observable from request to outcome

Replaceable and versioned components

Stateless application instances where practical

Organization-scoped data and execution everywhere

Simplicity before speculative infrastructure

## 51. High-Level Architecture

Figure 4. High-level layered architecture with governance between user intent and external execution.

Users and applications ¦-- Web dashboard ¦-- Mobile experience ¦-- Browser extension ¦-- External applications `-- Developer API ¦ v API Gateway / Application Interface ¦ v Identity, Permissions, and Policy Enforcement ¦ v Business Domain Services ¦-- Organization ¦-- Goals and Work ¦-- Decisions and Approvals ¦-- Knowledge and Memory ¦-- AI Team and Capabilities ¦-- Workflows and Orchestration ¦-- Analytics and Daily Brief `-- Connectors ¦ v Intelligence and Execution Layer ¦-- AI Executive ¦-- Planning Engine ¦-- Opportunity Engine ¦-- Context Builder ¦-- Model Gateway ¦-- Tool Runtime `-- Background Workers ¦ v External Connectors and Providers ¦ v Data, Search, Analytics, Files, Secrets, and Audit

An event bus and job queue connect modules without forcing synchronous coupling.

## 52. Architecture Layers

### 52.1 Experience layer

Web, mobile, and future user interfaces. This layer presents state but does not independently make permission or policy decisions.

### 52.2 Application interface layer

Authentication, organization resolution, validation, rate limiting, API versioning, response formatting, and request tracing.

### 52.3 Domain layer

Core business rules and entities such as Organization, Goal, Project, Task, Decision, Approval, Policy, Workflow, Opportunity, and Knowledge Item.

### 52.4 Intelligence layer

Context assembly, analysis, planning, recommendation generation, confidence estimation, summarization, prediction, and learning extraction.

### 52.5 Execution layer

Workflow state, scheduling, capability invocation, retries, approvals, human handoffs, tool calls, and result verification.

### 52.6 Integration layer

Provider-specific connectors and normalization logic.

### 52.7 Data and knowledge layer

Transactional records, files, search, analytics, relationships, events, and audit history.

### 52.8 Trust layer

Identity, authorization, policies, approvals, encryption, privacy controls, safety boundaries, and auditing across every layer.

## 53. Core Domain Services

| Service | Primary responsibilities |
| --- | --- |
| Organization Service | Organizations, workspaces, departments, profile versions, brand settings |
| Identity and Access Service | Users, memberships, actors, roles, sessions, permissions |
| Goal Service | Mission, objectives, goals, KPIs, progress |
| Work Management Service | Projects, plans, tasks, dependencies, assignments, artifacts |
| AI Team Service | AI roles, instructions, autonomy, tools, performance, versions |
| Capability Registry | Capability definitions, versions, schemas, requirements, reliability |
| Decision Service | Recommendations, options, decisions, outcomes, lessons |
| Governance and Approval Service | Policies, risk, approvals, spending limits, overrides |
| Workflow and Orchestration Service | Definitions, runs, step state, retries, waiting, failures |
| Knowledge and Memory Service | Facts, documents, procedures, relationships, search, lessons |
| Opportunity Service | Discovery, scoring, acceptance, rejection, conversion to work |
| Daily Brief Service | Role-sensitive executive summaries from verified state |
| Connector Service | Installations, credentials, accounts, sync, webhooks, health |
| Analytics Service | Metrics, trends, attribution, forecasts, experiments, health scores |
| Audit Service | Append-only business and security history |

## 54. Data Architecture

### 54.1 Transactional database

A relational database is the initial system of record for structured business data requiring consistency, constraints, transactions, and relationships.

### 54.2 Object storage

Images, reports, PDFs, campaign assets, generated documents, exports, and attachments are stored outside the relational database. The database stores ownership, metadata, classification, and storage reference.

### 54.3 Search and semantic index

Traditional search supports exact names, IDs, filters, and dates. Semantic search supports questions about organizational meaning. Search results always reference original sources; the index is not the source of truth.

### 54.4 Relationship graph

Typed relationships begin in the relational database. A specialized graph database is deferred until needed.

### 54.5 Analytics store

Early analytics may live in the primary database. A separate analytical store can be introduced for long-term trends, large aggregations, AI-cost analysis, and cross-period comparisons.

### 54.6 Cache

The cache supports rate limiting, short-lived context, temporary workflow state, permission decisions, and frequently accessed summaries. It must never be the sole store for important business data.

### 54.7 Secret storage

Credentials and API keys are stored in a dedicated secret-management system. Application tables contain references only.

## 55. Event Architecture

A domain event describes a meaningful change that already occurred, such as GoalCreated, ProjectApproved, CampaignPublished, ConnectorDisconnected, or LessonCaptured.

Every event includes:

Event ID and version

Organization ID

Actor ID

Correlation and causation IDs

Source module

Timestamp

Payload

Data classification

BOS should use the transactional outbox pattern so a state change and its event record are saved in one transaction. Consumers must be idempotent because delivery may occur more than once.

## 56. Background Jobs and Workflow Runtime

Long-running work must not block user requests. Background workers handle AI generation, research, synchronization, publishing, analytics, document processing, opportunity scans, notifications, and brief generation.

Every job includes organization, actor, priority, attempts, timeout, schedule, state, correlation ID, cost limit, and approval reference.

Failures are classified as retryable, non-retryable, or human-dependent. Repeated failures move to a dead-letter queue rather than retrying forever.

## 57. AI Runtime Architecture

AI models never directly access databases, secrets, or external systems.

AI request -> Context Builder -> Model Gateway -> Structured response -> Schema validation -> Governance and permission check -> Capability or tool execution -> Result verification -> Business record and audit event

### 57.1 Context Builder

Retrieves only task-relevant, organization-owned, permitted information. It applies data classifications, model-routing rules, source attribution, and context-size limits.

### 57.2 Model Gateway

Centralizes provider and model selection, request formatting, structured outputs, cost tracking, token limits, timeouts, fallbacks, privacy rules, and version records.

### 57.3 Structured outputs

Important outputs must conform to schemas for recommendations, plans, tool requests, summaries, and decisions. Invalid output is rejected or repaired before use.

### 57.4 Prompt and role versioning

Every important instruction, role, model, context policy, output schema, and tool definition is versioned and linked to the work it produced.

## 58. Multi-Tenant Isolation

Every tenant-owned record, query, job, event, search request, cache key, AI context, connector call, and audit event must include organization scope.

Tenant isolation must be enforced in the backend and, where practical, reinforced through database row-level security. The system must never retrieve cross-tenant data and rely on the user interface to filter it later.

Advanced customers may later receive isolated databases or dedicated environments.

## 59. Deployment and Scaling

### 59.1 Initial deployment

Web application -> BOS API application -> Relational database -> Cache -> Object storage -> Search index -> Job queue -> Background workers -> Secret store

The API application should be stateless where practical so multiple instances can run behind a load balancer.

### 59.2 Independent worker scaling

AI, connector, publishing, analytics, notification, and brief workers may scale independently.

### 59.3 Service extraction criteria

A module becomes an independent service only for clear reasons such as different scaling needs, security isolation, separate ownership, regulatory boundaries, specialized technology, or independent deployment requirements.

Likely future extraction candidates are AI Runtime, Connector Runtime, Workflow Orchestration, Analytics, and Search Processing.

## 60. Reliability and Resilience

Required patterns include:

Timeouts

Safe retries and exponential backoff

Idempotency keys

Circuit breakers

Provider fallbacks

Rate-limit handling

Dead-letter queues

Health checks

Workflow checkpoints

Database backups

Graceful degradation

Confirmation before irreversible actions

If an AI provider fails, BOS should use an approved fallback, delay nonurgent work, preserve dashboard access, notify users, and prevent partial external execution.

# Part VII - Core Data Model

## 61. Data Modeling Principles

Organization is the tenant root.

Every organization-owned record carries organization_id.

Stable globally unique identifiers are never reused.

Important history is archived, not casually deleted.

Important relationships are explicit.

Policies, profiles, AI roles, prompts, workflows, and capabilities are versioned.

Sensitive updates record before and after state, actor, reason, approval, and time.

Records carry classification and source where applicable.

## 62. Foundational Entities

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| Organization | Root business tenant | id, legal_name, display_name, industry, timezone, currency, status |
| Workspace | Operating area inside an organization | id, organization_id, name, purpose, visibility, status |
| OrganizationProfile | Versioned Business DNA | mission, vision, values, markets, risk_profile, preferred_ai_behavior, effective dates |
| BrandProfile | Public communication rules | voice, tone, writing rules, visual guidelines, approved and restricted claims |
| Department | Outcome-owning organizational container | parent_department_id, mission, manager_actor_id, status |
| Actor | Unified identity for people, AI, services, workflows, and connectors | actor_type, display_name, status |
| HumanTeamMember | Human membership and coordination profile | user_id, department, title, manager, status, preferences |
| AITeamMember | AI organizational role | role_definition, mission, autonomy, cost_limit, active_version |
| AIRoleVersion | Exact AI configuration used at a point in time | instructions, model_policy, context_policy, capabilities, evaluation status |

## 63. Strategy and Work Entities

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| Mission | Approved enduring purpose | statement, version, status, approved_by, effective dates |
| Objective | Broad strategic outcome | title, owner, priority, status, dates |
| Goal | Measurable outcome | metric, baseline, target, current value, owner, priority, status |
| MetricDefinition | Meaning and calculation of a KPI | unit, aggregation, source, calculation rule, frequency |
| MetricObservation | A measured value | entity, value, period, source, confidence, recorded_at |
| Project | Initiative linked to a goal | owner, priority, status, budget, dates |
| Plan | Versioned project approach | assumptions, estimated cost and effort, predicted outcomes, approval state |
| Task | Smallest work unit | assignee, capability, priority, status, effort, cost, due date, review flag |
| TaskDependency | Relationship between tasks | predecessor, successor, dependency type, required state |
| Assignment | Multi-actor responsibility | task, actor, role, status, accepted and completed dates |
| WorkArtifact | Output produced during work | type, title, storage reference, version, creator, approval state |

## 64. Decision, Opportunity, and Governance Entities

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| Opportunity | Potential improvement | type, evidence, impact, probability, effort, cost, risk, priority, expiration |
| Recommendation | Proposed action | summary, action, evidence, assumptions, risks, confidence, status |
| DecisionRecord | Reasoning and selected option | context, owner, selected option, reasoning, expected and actual outcomes |
| DecisionOption | Alternative considered | benefits, costs, risks, predicted result, confidence, rank |
| OutcomeMeasurement | Comparison of predicted and actual results | metric, predicted, actual, variance, interpretation |
| Policy | Versioned rule | type, scope, rule definition, priority, status, approvals, effective dates |
| PermissionGrant | Allow or deny authorization | subject, resource, action, effect, conditions, dates, grantor |
| ApprovalRequest | Proposed action awaiting authority | action, resource, reason, impact, cost, risk, confidence, status, expiration |
| ApprovalDecision | One approver's formal decision | approver, decision, conditions, comment, delegation |
| RiskAssessment | Structured risk evaluation | category, severity, likelihood, controls, residual risk |

## 65. Knowledge, Workflow, and Connector Entities

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| KnowledgeItem | Governed organizational knowledge | type, title, content, source, confidence, verification, classification |
| KnowledgeSource | Origin of knowledge | source type, name, external reference, author, dates, trust level |
| KnowledgeRelationship | Typed connection between entities | source, relationship type, target, confidence, verifier |
| Lesson | Candidate or approved institutional learning | statement, context, outcomes, confidence, scope, status |
| Preference | Scoped personalization | subject, type, value, context, confidence, source, expiration |
| WorkflowDefinition | Stable workflow identity | name, purpose, status, active version |
| WorkflowVersion | Executable workflow configuration | trigger, schemas, approval rules, failure and timeout policy, cost limit |
| WorkflowStep | One step in a version | type, capability, role, mappings, retry, timeout, risk, approval |
| WorkflowRun | One execution | initiator, goal, project, status, dates, cost, result |
| StepRun | Runtime state for one step | actor, status, attempts, inputs, outputs, errors, dates |
| CapabilityDefinition | Stable capability identity | key, name, category, risk, status, current version |
| CapabilityVersion | Executable contract | schemas, permissions, tools, cost, timeout, reliability, dates |
| CapabilityInvocation | One capability call | requester, executor, workflow, task, cost, confidence, result state |
| ConnectorDefinition | Supported provider template | provider, category, operations, auth type, status, version |
| ConnectorInstallation | Organization-specific connection | scopes, status, secret reference, authorizer, health dates |
| ConnectorAccount | External account exposed through an installation | external ID, display name, type, status, metadata |
| SynchronizationRun | Connector import or refresh execution | type, state, cursor, counts, dates |

## 66. Affiliate Domain Entities

Affiliate logic remains in a domain module built on the universal BOS core.

| Entity | Purpose | Representative fields |
| --- | --- | --- |
| AffiliateProgram | Organization's participation in a merchant/network program | merchant, commission model, cookie duration, payout terms, regions |
| Merchant | Normalized merchant record | external ID, reputation, reliability, categories, status |
| AffiliateProduct | Normalized provider product | external ID, title, category, price, URLs, availability, commission, freshness |
| ProductCandidate | Product under evaluation | audience, demand, competition, merchant, profitability, brand, risk, total score |
| Campaign | Goal-linked marketing initiative | audience, brand profile, owner, budget, status, dates |
| CampaignProduct | Product selected for a campaign | selection decision, priority, affiliate link, status |
| ContentAsset | Reviewable campaign content | platform, type, title, body, media, disclosure, status, creator, approver |
| Publication | External publication record | connector account, external ID, URL, schedule, status, verification |
| AffiliatePerformance | Performance facts | period, impressions, clicks, conversions, revenue, commission, refunds, source |

## 67. Audit, Event, and Idempotency Entities

AuditEvent records actor, action, resource, policy result, approval, before and after references, result, request metadata, and time.

DomainEvent records event type and version, aggregate, actor, correlation and causation IDs, payload, classification, and publication status.

IdempotencyRecord protects sensitive operations such as publishing, messaging, imports, and spending from accidental duplication.

## 68. Lifecycle and Classification Rules

### 68.1 Creation

Every record includes organization ownership, creating actor, timestamp, initial state, and classification where applicable.

### 68.2 Update

Sensitive changes preserve previous value, new value, actor, reason, approval reference, and time.

### 68.3 Archival

Archived records remain available for authorized search and audit but cannot participate in new work by default.

### 68.4 Deletion

Soft deletion is normal for projects, departments, AI roles, campaigns, workflows, and knowledge. Permanent deletion is restricted to privacy, retention, legal, or organization-closure requirements. Audit history is ordinarily immutable, while compliant deletion may preserve only proof that deletion occurred.

### 68.5 Data classification

Public

Internal

Confidential

Highly Restricted

AI context, exports, search, model routing, and connector use must respect classification.

# Part VIII - API, Integration, and eBay Design

## 69. API Architecture

The API is a controlled application interface, not a direct window into database tables.

Every meaningful request follows:

Request -> Authentication -> Organization resolution -> Validation -> Permission check -> Policy and risk evaluation -> Approval verification -> Domain operation -> Transaction and event -> Audit record -> Response

The API is organization-scoped, versioned, resource-oriented, idempotent for sensitive commands, and explicit about business operations.

## 70. Command and Query Separation

Queries read state and should not produce external side effects. Commands request changes and may create state transitions, events, background jobs, approval requests, and audit records.

Examples:

GET /api/v1/projects GET /api/v1/knowledge/search POST /api/v1/projects/{id}/approve POST /api/v1/campaigns/{id}/launch POST /api/v1/workflows/{id}/run POST /api/v1/connectors/{id}/sync

Launching a campaign is a domain command, not a generic status update.

## 71. API Groups

Organization and Profile API

Team and AI Team API

Goal API

Project and Task API

Opportunity and Decision API

Approval API

Workflow API

Knowledge API

Connector API

Analytics and Daily Brief API

Audit and Administration API

Errors must be structured and machine-readable. An error should state the code, explanation, affected resource, remediation, and approval reference when relevant.

## 72. Internal Service Contracts

Modules communicate through defined commands, queries, and events rather than modifying each other's tables.

Example publishing command:

PublishContentCommand ¦-- organization_id ¦-- campaign_id ¦-- content_asset_id ¦-- connector_account_id ¦-- requested_by_actor_id ¦-- approval_reference ¦-- idempotency_key `-- correlation_id

The result includes publication state, external reference, public URL, warnings, and audit record.

## 73. Asynchronous Operations and Real-Time Updates

AI research, synchronization, large imports, campaign generation, publication, analytics, and brief creation return a job or workflow reference rather than blocking the web request.

The user interface may receive progress through server-sent events, WebSockets, or controlled polling. The simplest reliable option should be used first.

## 74. Webhook Architecture

Provider webhooks are processed through:

Provider -> Signature verification -> Payload validation -> Duplicate detection -> Event normalization -> Internal event -> Background processing

Webhook endpoints acknowledge quickly. Long processing occurs asynchronously.

## 75. Normalized Connector Contract

Connectors translate BOS operations into provider-specific behavior. They expose declared capabilities and normalized errors. Credentials never appear in ordinary API responses.

The Connector Service manages installation, authorization, linked accounts, provider scopes, synchronization, webhooks, rate limits, health, and disconnection.

## 76. eBay Integration Strategy

The founder's acceptance into the eBay Partner Network makes eBay the first live affiliate connector and the initial integration proving the connector framework.

The eBay package should separate two concerns:

Marketplace data: listing search, price, condition, availability, seller information, images, and category information

Partner-network data: affiliate tracking, campaign identifiers, performance reporting, and commission attribution

These concerns may use different credentials, reports, interfaces, or access paths and should remain separate internally even when they appear as one integration to the user.

Exact endpoints, scopes, quotas, and reporting availability must be verified against the current eBay developer and partner documentation before implementation.

## 77. eBay Product Discovery Flow

Affiliate goal -> Audience and category criteria -> eBay marketplace search -> Candidate listings -> Product normalization -> Quality and risk filtering -> Product scoring -> Human review -> Approved campaign products

BOS should preserve source time and listing freshness because eBay listings may change frequently.

## 78. Normalized Affiliate Product Model

The universal product model includes:

Provider and external product ID

Merchant or seller

Title and description

Category

Price and currency

Product and affiliate URLs

Images

Availability

Estimated commission

Seller reputation

Data freshness

Provider-specific metadata

Provider metadata may preserve eBay-specific fields such as condition, listing type, shipping, seller feedback, auction end time, and category identifiers without contaminating the universal campaign model.

## 79. Product Scoring

Product scoring considers:

Demand

Audience fit

Brand alignment

Price competitiveness

Seller reliability

Shipping cost and speed

Listing stability

Commission potential

Competition

Historical conversion performance

Data freshness

Risk

The formula should be configurable and calibrated through measured outcomes. Verified facts, estimates, and model predictions must be visibly distinguished.

## 80. Listing Monitoring and Replacement

Active campaign listings should be verified on a schedule. If a listing ends, becomes unavailable, changes materially, or loses tracking validity, BOS should:

Identify the affected campaign and content.

Search for approved alternatives.

Estimate impact and risk.

Request approval or replace automatically only when policy allows.

Update links and records.

Verify publication state.

record the decision and result.

## 81. Affiliate Link and Disclosure Controls

Before publication, BOS should verify:

Destination is an approved domain.

Listing is active and sufficiently fresh.

Tracking configuration belongs to the correct organization and campaign.

Link format passes validation.

Required disclosure is present and visible.

Product claims are supported.

Disclosure text should come from approved Organization or Brand Profile policy.

## 82. eBay Version 1 Scope

Required:

Configure and verify eBay access

Search and normalize listings

Save and score candidates

Approve products

Generate or store trackable links

Add products to campaigns

Monitor listing availability

Import available performance data

Surface eBay state in the Daily Executive Brief

Excluded initially:

Seller inventory management

Listing creation

Purchasing

Buyer messaging

Shipping and returns

Full international tax handling

# Part IX - Security, Privacy, and Trust

## 83. Security Objectives and Threat Model

BOS must preserve confidentiality, integrity, availability, accountability, and recoverability.

The threat model includes:

Stolen credentials, phishing, credential stuffing, and session theft

Malicious API traffic, denial of service, and application vulnerabilities

Employee misuse, excessive access, unsafe exports, and administrator compromise

Prompt injection, fabricated recommendations, unauthorized tool requests, and cross-tenant context leakage

Compromised connector tokens, webhook forgery, excessive provider scopes, duplicate actions, and malicious imported content

Security assumes that models, people, providers, and integrations can make mistakes or become compromised. Multiple independent controls must prevent one failure from becoming an unauthorized business action.

## 84. Identity and Human Authentication

Every human, AI role, workflow, service, connector, and administrator has a unique Actor identity.

Initial human authentication should support secure email accounts and modern password handling, with a path to passkeys, Google sign-in, Microsoft sign-in, and enterprise single sign-on.

Requirements include:

Modern salted password hashing

Rate-limited login and recovery flows

Expiring single-use reset tokens

Multi-factor authentication for owners and administrators

Reauthentication for security-critical actions

Controlled recovery procedures

## 85. Session Management

Sessions record user, actor, organization context, creation, last activity, expiration, authentication strength, device metadata, and revocation state.

Controls include secure HTTP-only cookies, CSRF protection, session rotation after authentication, shorter privileged-session lifetimes, revocation after credential changes, and a user-visible active-session list.

## 86. Authorization and Privileged Roles

Authorization is enforced server-side on every API, workflow, job, connector call, and AI tool request.

Privileged roles include Organization Owner, Organization Administrator, Department Manager, Security Administrator, and Platform Administrator.

Platform support access to customer data must be justified, time-limited, least-privileged, and fully audited. Administrator status should not silently grant unrestricted access to all confidential business content.

## 87. Service and AI Identities

AI Team Members and workers never borrow a human user's identity. Each receives separate permissions, connector access, autonomy, cost attribution, and audit history.

An AI role may use a connector only when the connector operation, BOS capability, organization policy, and AI actor permission all allow it.

## 88. Secret and Credential Management

Connector tokens, API keys, model keys, and other secrets are stored in a dedicated secret manager.

Rules:

Encrypt at rest and in transit

Never include secrets in logs, prompts, generated content, or ordinary API responses

Store secret references in application tables

Separate development, testing, and production credentials

Support rotation and immediate revocation

Limit secret access to authorized runtime services

Token refresh failures should pause dependent actions and notify authorized users.

## 89. Encryption and Tenant Isolation

All production communication uses encrypted transport. Databases, backups, object storage, search indexes, and sensitive logs use encrypted storage. Highly Restricted fields may use additional application-level encryption.

Tenant isolation applies to:

Database access

Background jobs

Search indexes

Cache keys

AI context

Connector credentials and calls

Events and audit history

Analytics and exports

Organization context is derived from authenticated membership and backend resolution, not trusted from a user-provided ID alone.

## 90. Privacy Architecture

BOS follows purpose limitation, data minimization, transparency, controlled retention, correctability, exportability, secure deletion, and restricted model use.

An internal data inventory should describe each data category's purpose, owner, location, classification, retention, processors, deletion behavior, and model eligibility.

Organization-specific private data must not be used to improve another customer's experience without clear authorization and appropriate privacy controls.

## 91. AI Context Privacy

The Context Builder sends the minimum necessary information to a model.

Model-routing policies may specify:

Public and Internal -> approved cloud models Confidential -> limited approved providers Highly Restricted -> no external model access unless explicitly permitted

Context sources, classifications, and provider decisions should be recorded for important invocations.

## 92. Prompt Injection Defense

External pages, emails, documents, product descriptions, and retrieved text are untrusted data. They cannot become system instructions, change permissions, approve actions, or increase autonomy.

Defense layers include:

Separation of trusted instructions and external content

Source and trust labels

No secrets in model context

Structured output schemas

Tool permissions enforced outside the model

High-risk approval requirements

Validation of tool arguments and destinations

Content scanning and human review where appropriate

## 93. Secure Tool Execution

A model may propose an action, but a trusted runtime executes it only after validation.

Model proposal -> Output validation -> Capability lookup -> Permission check -> Policy and risk evaluation -> Approval verification -> Argument validation -> Sandboxed or restricted execution -> Result verification -> Audit event

Free-form text must never be interpreted as executable code or commands.

## 94. Connector Security

Each connector installation records organization, authorizer, provider scopes, BOS permissions, connection time, last use, health, dependent workflows, and revocation state.

BOS requests the smallest provider scopes needed. A suspected compromise should trigger connector pause, token revocation, workflow pause, impact analysis, notification, reauthorization, and controlled recovery.

## 95. Security Logging and Monitoring

Separate logs support application debugging, business audit, security detection, workflow execution, and AI invocation analysis. Sensitive information is redacted before logging.

Security signals include:

Repeated failed logins

New administrators or MFA removal

Unusual exports or publishing volume

Unexpected permission changes

Repeated policy denials

Cross-organization access attempts

Abnormal AI tool requests

Connector anomalies

Sudden spending changes

Responses may include stronger authentication, session revocation, connector pause, workflow pause, or emergency stop.

## 96. Incident Response, Backup, and Recovery

Incident lifecycle:

Detect -> Validate -> Contain -> Investigate -> Remove cause -> Recover -> Notify -> Learn

Backups must be encrypted, access-controlled, separated from normal production access, protected from ordinary deletion, and regularly restored in tests.

Recovery must cover transactional records, Business Memory, decisions, approvals, workflow state, audit history, connector configuration references, and separately managed secrets.

## 97. Security Testing and Release Requirements

Security testing includes dependency scanning, static analysis, secret scanning, infrastructure checks, authorization tests, tenant-isolation tests, input validation, threat modeling, code review, prompt-injection testing, abuse-case testing, and penetration testing before major releases.

No feature is complete until it answers:

Who can use it?

What data does it access?

What external actions can it perform?

What happens if it fails?

What is logged?

Is it reversible?

What approval is required?

Can untrusted content influence it?

How are credentials and tenants protected?

# Part X - Product Experience

## 98. Experience Strategy

The product must make a complex organization understandable without hiding important detail.

The interface emphasizes outcomes, attention, explainability, visible human control, progressive complexity, shared project context, and a calm visual experience.

Users should always understand whether AI is observing, recommending, drafting, waiting for approval, executing, paused, or failed.

## 99. Primary Navigation

Version 1 navigation:

Home

Opportunities

Campaigns

Products

Approvals

AI Team

Memory

Analytics

Integrations

Settings

Solo founders see a simpler experience. Departments, advanced permissions, and cross-team controls appear as the organization grows.

## 100. First-Time Organization Setup

Setup should deliver value before demanding advanced configuration.

Flow:

Create organization, time zone, currency, and business model.

Define the first goal.

Describe the target audience.

Create a basic Brand Profile and disclosure rule.

Select AI operating style.

Connect eBay.

Run the first product-opportunity scan.

Version 1 defaults to Prepare for Approval.

## 101. Integration Experience

The Integrations page shows provider, status, account, granted permissions, last synchronization, current health, dependent workflows, and disconnection controls.

Connection states include Not Connected, Authorization Started, Connected, Limited Access, Refresh Required, Sync Delayed, Error, Paused, Revoked, and Disconnected.

Before authorization, BOS explains in plain language what it will and will not do.

## 102. Executive Home and Daily Brief

Home presents:

Daily Executive Brief

Business Health

Today's priorities

Pending decisions

Opportunity feed

AI Team status

Campaign performance

Integration health

The brief contains What Changed, What Needs Attention, What BOS Recommends, What the AI Team Completed, Risks, and Approvals.

Users can approve, reject, defer, request explanation, inspect evidence, assign to a human, or convert a recommendation into a project.

## 103. Business Health

Business Health is a transparent composite, not an unexplained score.

Initial components may include:

Revenue progress

Campaign performance

Product availability

Content pipeline

Connector health

Knowledge confidence

Approval delays

Statuses include Excellent, Healthy, Needs Attention, At Risk, Critical, and Insufficient Data. When data is weak, BOS must say so.

## 104. Opportunity Feed

Each opportunity is connected to a goal, evidence, impact, effort, confidence, risk, and timing.

Users can Investigate, Accept, Defer, Reject, Ask BOS, or Create Campaign.

Rejection reasons become feedback but do not automatically become permanent policy.

## 105. Product Research Workspace

The workspace combines listing facts, seller quality, price, availability, estimated commission, audience fit, campaign relevance, risk, AI reasoning, and source freshness.

Users can sort and filter by category, price, condition, seller rating, shipping, commission potential, confidence, risk, and campaign fit.

Product details distinguish:

Verified facts

Estimates

Predictions

Missing information

Actions include Approve Product, Add to Campaign, Watch Listing, Reject, Find Alternatives, and Compare.

## 106. Campaign Workspace

Each campaign has one workspace with Overview, Plan, Products, Content, Approvals, Publications, Analytics, Decisions, and Lessons.

The overview shows goal, audience, owner, AI coordinator, budget, stage, progress, expected impact, risks, and current recommendation.

The plan shows stage, owner, due date, dependencies, approval state, cost, and outputs.

## 107. Content Studio

Initial content types include Pinterest Pins, product descriptions, blog drafts, social captions, campaign summaries, and affiliate disclosures.

Review shows generated content, product, audience, Brand Profile, AI role and version, claims, disclosure state, risk checks, and approval requirement.

Actions include Approve, Request Changes, Edit, Regenerate, Compare Versions, Reject, Schedule, and Publish.

Safety indicators flag missing disclosure, unsupported claims, stale price or listing data, restricted language, image mismatch, duplication, and unverified statistics.

## 108. Approval Center

The Approval Center is the central expression of human authority.

Items are prioritized by deadline, business impact, risk, blocking effect, and age.

Every detail view explains the request, actor, goal, expected result, cost, risk, confidence, evidence, alternatives, reversibility, and conditions.

Conditional approval supports limits such as selected products only, publication count, spending cap, image review, seller-quality threshold, or limited duration.

## 109. AI Team Experience

The AI Team Directory displays role, department, status, autonomy, current task, cost, acceptance rate, recent errors, and measured value.

Profiles show mission, responsibilities, capabilities, permissions, tools, version history, current work, cost, performance, lessons, and controls.

Performance measures include acceptance rate, accuracy, business outcomes, revision rate, policy violations, failure rate, cost, completion time, and user satisfaction. Output volume alone is not success.

Authorized users may pause, restrict, reduce autonomy, change cost limits, remove connector access, test a version, or retire a role. Increasing authority requires stronger review than reducing it.

## 110. Business Memory Experience

Memory is organized around Decisions, Lessons, Procedures, Research, Policies, Campaign History, Preferences, and Sources.

Users can ask questions such as:

What have we learned about dorm campaigns?

Why did we reject the last electronics campaign?

Which listing types convert best?

What disclosure is approved?

Why was this workflow paused?

Answers include sources, confidence, and effective dates.

## 111. Analytics Experience

Initial metrics include products evaluated and approved, content created and published, impressions, clicks, click-through rate, conversions, revenue, commission, refunds, campaign ROI, availability, AI cost, and approval time.

Users drill from Organization to Goal to Campaign to Content to Product to Merchant or Listing.

Attribution is labeled Verified, Provider Reported, Estimated, or Unknown. Estimated results must not be displayed as confirmed revenue.

## 112. Notifications, Search, Mobile, and Accessibility

Notifications are categorized as Critical, Action Required, Important Update, or Informational. Users control channel, frequency, quiet hours, digest, department, and project scope.

Global search and command distinguishes read-only search from state-changing commands. Commands still pass authorization and approval.

The first mobile experience focuses on Daily Brief, approvals, urgent issues, campaign performance, pause controls, and notifications.

Accessibility requirements include keyboard navigation, screen-reader support, focus indicators, contrast, text alternatives, non-color-only meaning, scalable text, reduced motion, and understandable errors.

# Part XI - MVP and Delivery Roadmap

## 113. Version 1 User Journey

1. Create BOS organization. 2. Define an affiliate revenue goal. 3. Define audience and Brand Profile. 4. Connect eBay. 5. Verify connection and permissions. 6. Product Research Specialist searches eligible listings. 7. BOS normalizes, filters, and scores candidates. 8. User reviews evidence and approves products. 9. Campaign Planner creates a plan. 10. Content Specialist creates compliant content. 11. User reviews and approves publication. 12. BOS publishes through an approved channel. 13. BOS monitors listing availability and performance. 14. Analytics measures results and attribution quality. 15. Daily Brief explains changes and next actions. 16. Decisions, outcomes, and lessons enter Business Memory.

## 114. MVP Scope

Required:

Organization setup and profile

First goal and audience

Basic Brand Profile and disclosure policy

AI operating style

eBay connection, health, listing search, normalization, scoring, links, and monitoring

Product research, comparison, approval, and rejection feedback

Campaign creation, planning, products, and status

Content generation, disclosure, review, revision, and approval

Human approval before publication

Permissions, audit, cost limits, and pause controls

Basic analytics and availability monitoring

Daily Executive Brief

Decision history and candidate lessons

## 115. MVP Exclusions

Full accounting or payroll

HR management

Enterprise SSO and data residency

Advanced graph database

Complete mobile application

Third-party application marketplace

Autonomous campaign spending

Legal decisions or contract signing

Dozens of affiliate networks

eBay seller operations

Advanced multi-touch attribution

Unlimited no-code workflow builder

## 116. MVP Success Definition

The MVP succeeds when a user can connect eBay, define a goal, receive credible product recommendations, approve a campaign, generate compliant content, publish through an approved workflow, track available performance, and understand the result through the Daily Executive Brief.

Independent pages or disconnected AI demonstrations do not satisfy this definition. The full loop must operate reliably.

## 117. Development Strategy

Delivery should follow vertical slices that produce visible end-to-end value. Build the smallest complete operating loop before adding broad feature depth.

Engineering rules:

Domain logic before polished automation

Real permissions and audit from the start

Mock external providers before production credentials

Feature flags for incomplete or risky capabilities

Versioned migrations and backward-compatible events

Automated tests in the same change as behavior

Documentation and ADR updates for major decisions

## 118. Environments

Recommended environments:

Local development

Automated test

Shared development

Staging with test or sandbox providers

Production

Secrets, databases, queues, storage, and external credentials are isolated per environment. Production data is not copied into development without approved anonymization.

## 119. Implementation Order

### Phase 0 - Foundation and validation

Confirm eBay access model, current documentation, scopes, quotas, and reporting options

Finalize primary user journey and wireframes

Create architecture repository and ADR process

Establish development, CI, security scanning, and deployment foundations

Define organization, actor, profile, goal, project, approval, and audit schemas

### Phase 1 - BOS core

Authentication and organization membership

Organization Profile and Brand Profile

Goal, project, task, and work states

Permission checks and basic policy engine

Audit events and idempotency

Background job runtime

Minimal Daily Brief shell

### Phase 2 - eBay research vertical slice

Connector definition and installation

Secure credential references

Listing search and normalization

Product candidate persistence and scoring

Product comparison and approval

Listing freshness and verification

### Phase 3 - campaign and content vertical slice

Campaign workspace and plans

Campaign products

AI Content Specialist

Disclosure validation

Content review and versioning

Approval Center

### Phase 4 - publication and measurement

First publishing connector

Publication workflow and idempotency

Click, conversion, and commission import where available

Attribution labels

Listing replacement flow

Daily Brief from real state

### Phase 5 - closed beta

Onboarding improvements

Reliability hardening

AI evaluation and cost controls

Security review and penetration testing

Support tools and incident runbooks

Small group of real users

### Phase 6 - public launch

Production operations and billing

Usage limits and plan boundaries

Documentation and privacy controls

Launch metrics and customer support

Controlled rollout and feature flags

## 120. Release Management

Releases should use feature flags, backward-compatible database migrations, versioned events, staged rollout, health monitoring, and rollback plans.

High-risk connectors and autonomous capabilities should begin in internal or closed-beta mode and expand only after measured reliability.

## 121. Data Migration and Compatibility

Database changes should be additive where possible. Destructive changes require backfill, validation, rollback, and explicit release planning.

Events, API schemas, workflows, AI role versions, and capability contracts must preserve compatibility long enough for active work to finish safely.

## 122. Developer Experience

The engineering environment should make the safe path the easy path.

Required foundations:

One-command local startup

Seed data and provider mocks

Typed API and event contracts

Database migration tooling

Structured logging and correlation IDs

Connector contract test kit

AI prompt and evaluation registry

Architecture and onboarding documentation

Code ownership by module

# Part XII - Quality, Testing, and Evaluation

## 123. Testing Strategy

Testing follows a pyramid:

Unit tests for domain rules and pure functions

Module integration tests for repositories and services

Contract tests for APIs, events, models, and connectors

Workflow tests for orchestration and failure handling

End-to-end tests for the MVP journey

Manual exploratory and usability testing

## 124. Domain and Data Tests

Mandatory domain tests cover:

Valid and invalid state transitions

Goal and project relationships

Permission allow and deny behavior

Approval conditions

Budget and autonomy limits

Idempotent commands

Audit creation

Archival and retention behavior

Version selection and historical reconstruction

## 125. Tenant-Isolation Tests

Every tenant-owned endpoint and worker must prove:

Authorized access succeeds.

Unauthorized access fails.

Organization A cannot access Organization B.

Background jobs restore correct tenant context.

Search and cache remain isolated.

AI context excludes other tenants.

Connector credentials and analytics remain scoped.

These tests are release blockers.

## 126. Workflow and Resilience Tests

Test:

Retryable and non-retryable failures

Dead-letter behavior

Approval waiting and expiration

Human handoffs

Provider timeouts and rate limits

Duplicate events and jobs

Worker restart and checkpoint recovery

Partial external failure

Rollback and compensation where available

## 127. Connector Contract Tests

Each connector must pass a common suite for authorization, health, account listing, read/search, normalization, errors, rate limits, duplicate handling, token refresh, revocation, and disconnect.

Provider sandbox and recorded-response tests should be supplemented by small controlled production checks before broad release.

## 128. AI Evaluation Framework

AI quality must be evaluated systematically rather than judged only by demonstrations.

Evaluation dimensions:

Factual accuracy

Evidence grounding

Schema validity

Policy compliance

Appropriate uncertainty

Recommendation usefulness

Brand adherence

Disclosure and claim safety

Tool-selection correctness

Cost and latency

Human revision rate

Measured business outcome

Evaluation sets should include normal cases, edge cases, adversarial content, stale data, missing information, and conflicting evidence.

## 129. Human Review and Feedback

Human approval, edits, rejection reasons, and outcome measurements become evaluation signals. Feedback should be scoped and interpreted carefully; one user edit should not automatically rewrite organization policy or platform behavior.

## 130. Security, Performance, and Accessibility Testing

Security testing is defined in Part IX. Performance tests should cover API latency, concurrent workflow execution, queue backlog, search, brief generation, large imports, and provider rate limits.

Accessibility testing combines automated checks with keyboard, screen-reader, contrast, zoom, and reduced-motion review.

## 131. User Acceptance Testing

UAT scenarios should follow real business goals rather than individual screens. A beta user should complete the entire affiliate workflow and understand the state, reasoning, authority, and result at every stage.

## 132. Release Gates

A release cannot ship when any of the following remain unresolved:

Tenant-isolation failure

Unbounded external action

Missing audit for sensitive operations

Credentials appearing in logs or prompts

Unreliable duplicate prevention

Broken approval enforcement

Unacceptable content or disclosure risk

Unknown rollback for critical migration

Critical accessibility blocker

No operational owner or incident procedure

## 133. Definition of Done

A feature is done when:

User value and acceptance criteria are met

Domain rules and permissions are implemented

Audit and observability are present

Automated tests pass

Security and privacy impacts are reviewed

Error, retry, and empty states are designed

Documentation and ADRs are updated

Metrics are defined

Rollback or disablement exists

The feature works in the end-to-end journey

# Part XIII - Operations, Reliability, and Economics

## 134. Observability

Every request and workflow should be traceable through correlation IDs.

Observability includes:

Structured logs

Metrics

Distributed traces when services separate

Queue and worker dashboards

Connector health

AI invocation cost and latency

Approval wait time

Domain and security events

The system should answer what is running, who requested it, what model and tools were used, what it cost, what failed, what is waiting, and which goal it supports.

## 135. Service-Level Objectives

Initial internal targets should be realistic and refined with usage.

Suggested starting objectives:

Core read APIs: 99.9% monthly availability

Core write APIs: 99.9% monthly availability

Approval and pause controls: higher priority than noncritical AI generation

No acknowledged external action without a durable execution record

Daily Brief available by the user's configured morning window when required data sources are healthy

Connector sync freshness displayed explicitly rather than hidden

AI recommendations may be delayed without making the entire application unavailable.

## 136. Incident and Support Operations

Operational runbooks should cover authentication, tenant isolation, connector failure, queue backlog, model outage, bad publication, duplicate action, data corruption, security event, and failed migration.

Support personnel need controlled tools to inspect health, replay safe jobs, pause workflows, view sanitized traces, and guide reauthorization without receiving unnecessary access to customer content.

## 137. Cost Accounting and AI Budgets

BOS should attribute cost by organization, department, workflow, capability, AI role, model, and project.

Organizations can define daily and monthly AI budgets, department limits, per-workflow ceilings, model restrictions, and maximum cost per task.

The AI Executive may recommend additional capacity but cannot increase limits itself.

## 138. Capacity Planning

Capacity signals include API load, concurrent users, queue depth, worker utilization, model rate limits, connector quotas, database growth, search size, file storage, analytics volume, and brief-generation windows.

Scale specific workers before splitting the entire system. Extract services only after a measured bottleneck or risk boundary appears.

## 139. Backup and Disaster Recovery

Define Recovery Point Objective and Recovery Time Objective by data category. Audit, decisions, approvals, and business records require stronger protection than regenerable caches or temporary AI context.

Recovery exercises should include database restore, object storage recovery, queue reconstruction, secret recovery, and verification that tenant isolation remains intact after restoration.

## 140. Retention and Lifecycle Operations

Automated lifecycle jobs should expire temporary context, old sessions, obsolete caches, completed job payloads, provider data beyond policy, and disconnected credentials.

Retention changes must be auditable and must not silently delete Decision Records, financial outcomes, or legally required history.

## 141. Product and Usage Analytics

Product analytics should measure whether BOS helps users complete valuable work, not merely how often pages are opened.

Examples:

Time to first credible opportunity

Time to first approved campaign

Approval completion rate

Product recommendation acceptance

Content revision rate

Completed goal-linked workflows

Daily Brief usefulness

Retention by achieved outcomes

# Part XIV - Metrics, Risks, and Long-Term Evolution

## 142. Success Metrics

### 142.1 Product North Star metric

A recommended long-term North Star is:

Number of goal-linked business outcomes completed and measured through BOS per active organization.

This avoids optimizing only for AI messages, tasks, or clicks.

### 142.2 MVP metrics

Setup completion rate

eBay connection success and health

Time to first product recommendation

Recommendation acceptance rate

Time to first campaign approval

Content approval and revision rates

Publication success and duplicate rate

Listing-monitoring accuracy

Attributed clicks, conversions, and commissions

Daily Brief open and action rate

AI cost per completed campaign

User-reported time saved and trust

### 142.3 Trust metrics

Permission and policy violation rate

Incorrect or unsupported claim rate

Human override rate

Critical incident count

Cross-tenant access defects: target zero

Audit completeness

Confidence calibration

## 143. Major Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Product scope becomes too broad | Slow delivery and unclear value | Keep affiliate workflow as the first complete vertical slice |
| AI recommendations are generic or wrong | Loss of trust | Organization Profile, evidence, evaluation sets, confidence, human approval |
| Over-automation harms employees or customers | Ethical and adoption risk | Human-amplification philosophy, configurable autonomy, restricted actions |
| Connector APIs change or are limited | Broken workflows | Adapter boundaries, health monitoring, current-doc verification, graceful degradation |
| eBay listings are unstable | Broken campaigns and lost revenue | Freshness, scheduled verification, replacement workflow, user-visible risk |
| Duplicate publication or spending | Financial and brand harm | Idempotency, audit, confirmation, provider reconciliation |
| Cross-tenant data exposure | Critical security failure | Organization scope at every layer, mandatory isolation tests, default deny |
| Model provider outage or price change | Reliability and cost risk | Model Gateway, fallback providers, queueing, budgets, provider independence |
| Organizational memory becomes noisy | Bad future decisions | Sources, confidence, validation states, expiration, human approval of lessons |
| Daily Brief becomes overwhelming | Poor daily adoption | Prioritization, role sensitivity, calm design, user controls |
| Complex architecture slows a small team | Delivery risk | Modular monolith, clear extraction criteria, defer speculative infrastructure |
| Metrics imply false certainty | Bad decisions | Attribution labels, data freshness, ranges, Insufficient Data state |

## 144. Ethical Guardrails

BOS should not be positioned as a tool for removing people by default. Product decisions should ask whether a feature increases the capability, safety, clarity, or effectiveness of the human team.

The system should avoid covert employee surveillance, manipulative customer communications, fabricated claims, discriminatory decision rules, hidden autonomous spending, or irreversible actions without accountable human authority.

## 145. Compliance Roadmap

The initial product should implement strong general security and privacy controls without claiming certifications it does not possess.

As customer needs grow, the roadmap may include:

Formal security policies and vendor management

SOC 2 readiness and audit

Privacy request workflows

Data-processing agreements

Retention and residency controls

Enterprise identity and access reviews

Industry-specific requirements where the product enters regulated domains

Legal and compliance requirements must be validated for the markets and data types actually supported.

## 146. Long-Term Platform Evolution

After the affiliate workflow is reliable, BOS may expand through domain applications built on the same core:

Marketing

Sales

Finance coordination

Operations

Customer Success

HR support with strict human controls

E-commerce

Inventory coordination

Agency and client workspaces

Industry-specific applications

Future developers may build applications on top of BOS capabilities, APIs, memory, governance, and workflows. The platform should earn that expansion through a successful focused product first.

## 147. Open Questions Requiring Validation

Which exact eBay data, link-generation, and reporting interfaces are available to the founder's approved account?

Which publication channel should be first: Pinterest, WordPress, or another channel?

Which affiliate niche should be the first real campaign?

How much manual editing is acceptable before content becomes valuable?

Which Business Health components provide value without false precision?

What information should enter Business Memory automatically versus require approval?

Which AI roles are genuinely separate in Version 1, and which should share one underlying service?

What is the simplest policy representation that remains explainable and enforceable?

What closed-beta users besides the founder should validate the workflow?

Which business model and pricing align with AI and connector costs?

## 148. Architecture Decision Record Process

Major decisions receive an ADR with:

ID and title

Status

Context and problem

Options considered

Decision

Consequences and tradeoffs

Validation plan

Date and owners

Initial ADRs are listed in Appendix F.

## 149. Final Product Statement

BOS is an intelligent operating system for human businesses. It connects organizational purpose to daily work, gives employees and owners AI-supported capacity, preserves the reasons behind decisions, executes approved workflows through controlled integrations, and improves through measured learning.

The first proof is intentionally focused: help an affiliate business use eBay product data and partner tracking to discover opportunities, build campaigns, publish compliant content, measure results, and understand what to do next.

The long-term vision remains:

The operating system companies and their employees use every day to grow.

# Appendix A - Glossary

| Term | Definition |
| --- | --- |
| Actor | Any human, AI role, workflow, service, connector, or administrator that can request or perform work |
| AI Executive | Coordinator that prioritizes and delegates AI-supported work within human-defined boundaries |
| AI Team Member | Versioned organizational role composed from instructions, capabilities, knowledge, tools, and permissions |
| Approval | Formal human authorization with evidence, conditions, scope, and expiration |
| Business DNA | Internal concept represented to users as the Organization Profile |
| Business Memory | Durable organizational facts, processes, decisions, relationships, and lessons |
| Capability | Reusable function BOS can perform through a declared contract |
| Connector | Managed adapter between BOS and an external provider |
| Decision Record | Preserved context, alternatives, reasoning, approval, outcome, and lesson for a decision |
| Domain event | Versioned record that a meaningful state change occurred |
| Goal | Measurable business outcome linked to projects and metrics |
| Knowledge Item | Governed information with source, confidence, classification, and lifecycle |
| Organization | Root tenant and ownership boundary |
| Opportunity | Evidence-backed possibility to improve a business objective |
| Orchestration | Reliable coordination of multi-step human, AI, capability, and connector work |
| Policy | Versioned rule controlling access, risk, approval, data, or execution |
| Project | Goal-linked initiative containing plans, tasks, decisions, artifacts, and measurement |
| Workflow | Versioned reusable process with steps, approvals, failure rules, and business context |
| Workspace | Operating area inside an organization |

# Appendix B - Initial AI Team Roles

| Role | Mission | Initial capabilities | Default autonomy |
| --- | --- | --- | --- |
| Product Research Specialist | Find suitable affiliate product opportunities | Search, normalize, compare, score, summarize evidence | Draft |
| Merchant Analysis Specialist | Compare merchants, programs, reliability, and expected value | Merchant research, commission analysis, risk assessment | Recommend |
| Campaign Planner | Turn approved opportunities into executable campaign plans | Planning, task generation, dependencies, estimates | Draft |
| Content Specialist | Create brand-aligned compliant content | Drafting, revision, disclosure insertion, claim checking | Draft |
| Pinterest Specialist | Prepare and eventually publish Pinterest content | Platform formatting, scheduling, performance review | Execute with approval |
| SEO Specialist | Improve discoverability and content relevance | Keyword research, on-page recommendations, reporting | Recommend |
| Analytics Specialist | Measure outcomes and explain changes | KPI calculation, anomaly detection, attribution labels, reporting | Observe/Recommend |

# Appendix C - Initial Workflow Catalog

## C.1 Product opportunity scan

Trigger: New goal, scheduled scan, or user request.

Steps: Load Organization Profile -> retrieve audience and policies -> search eBay -> normalize -> freshness and quality filter -> score -> create opportunities -> generate explanation -> notify user.

## C.2 Product approval

Trigger: User opens a candidate.

Steps: Show facts and predictions -> validate current listing -> record approval or rejection -> store reason -> add approved product to campaign or watch list.

## C.3 Campaign creation

Trigger: Accepted opportunity.

Steps: Create project and campaign -> generate plan -> select products -> estimate impact -> request plan approval -> create content tasks.

## C.4 Content generation and review

Trigger: Approved campaign plan.

Steps: Load brand and audience -> generate draft -> add disclosure -> validate claims and freshness -> create artifact -> request review -> revise or approve.

## C.5 Publication

Trigger: Approved content.

Steps: Verify approval, link, disclosure, listing, destination, policy, and idempotency -> publish through connector -> reconcile external result -> audit -> notify.

## C.6 Listing monitoring

Trigger: Schedule or provider event.

Steps: Verify listing -> update price and freshness -> detect material change -> find alternatives -> request approval or replace under policy -> update affected publications.

## C.7 Daily Executive Brief

Trigger: Configured morning window or material update.

Steps: collect verified changes -> calculate health components -> rank attention items -> summarize AI work -> surface approvals and opportunities -> generate role-sensitive brief -> deliver.

# Appendix D - State Enumerations

## D.1 Goal

Proposed, Active, At Risk, Paused, Achieved, Missed, Cancelled, Archived.

## D.2 Project

Proposed, Planning, Awaiting Approval, Approved, Active, Blocked, At Risk, Completed, Cancelled, Archived.

## D.3 Task

Proposed, Planned, Awaiting Approval, Ready, In Progress, Waiting for Human, Waiting for External System, Blocked, Under Review, Completed, Failed, Rejected, Cancelled.

## D.4 AI Team Member

Draft, Testing, Active, Paused, Restricted, Retired.

## D.5 Opportunity

Discovered, Under Review, Accepted, Rejected, Deferred, Converted to Goal, Converted to Project, Expired.

## D.6 Approval

Pending, Approved, Approved With Conditions, Rejected, Changes Requested, Cancelled, Expired.

## D.7 Campaign content

Idea, Draft, Under Review, Changes Requested, Approved, Scheduled, Published, Paused, Retired.

## D.8 Connector

Not Connected, Authorization Started, Connected, Limited Access, Refresh Required, Sync Delayed, Error, Paused, Revoked, Disconnected.

# Appendix E - Example API Contracts

## E.1 Structured error

{ "error": { "code": "APPROVAL_REQUIRED", "message": "This campaign requires approval before publication.", "resource_type": "campaign", "resource_id": "campaign_123", "approval_request_id": "approval_456", "remediation": "Approve the pending launch request." } }

## E.2 Asynchronous response

{ "status": "accepted", "workflow_run_id": "workflow_run_123", "current_state": "queued", "correlation_id": "corr_789" }

## E.3 Recommendation output

{ "summary": "Add the portable charger listing to the dorm campaign.", "evidence": ["seller_rating", "price", "audience_fit", "freshness"], "confidence": 0.87, "expected_impact": {"low": 120, "high": 260, "unit": "monthly_commission_usd"}, "risks": ["listing_instability"], "approval_requirement": "PRODUCT_SELECTION" }

# Appendix F - Initial Architecture Decision Records

| ADR | Decision | Status |
| --- | --- | --- |
| ADR-001 | Begin with a modular monolith and background workers | Accepted |
| ADR-002 | Use a relational database as the initial source of truth | Accepted |
| ADR-003 | Treat Organization as the root tenant and ownership boundary | Accepted |
| ADR-004 | Represent humans, AI, workflows, services, and connectors as Actors | Accepted |
| ADR-005 | Put all model calls behind a Model Gateway | Accepted |
| ADR-006 | Prevent models from directly executing tools or accessing secrets | Accepted |
| ADR-007 | Use versioned Organization Profiles, policies, roles, workflows, and capabilities | Accepted |
| ADR-008 | Make governance and audit mandatory platform layers | Accepted |
| ADR-009 | Use eBay as the first live affiliate connector | Accepted |
| ADR-010 | Make the Daily Executive Brief the Version 1 homepage | Accepted |
| ADR-011 | Default Version 1 AI behavior to Draft or Execute with Approval | Accepted |
| ADR-012 | Keep affiliate marketing as a domain module on the universal BOS core | Accepted |

# Appendix G - MVP Backlog Summary

## Foundation

Authentication, MFA-ready identity, organization membership

Organization Profile and Brand Profile

Actor, permissions, policy checks, approvals, audit

Goals, projects, tasks, states, jobs, events, idempotency

## eBay research

Connector configuration and health

Marketplace search and normalization

Product candidates, scoring, comparison, approval, freshness

Affiliate tracking configuration and link validation

## Campaign and content

Campaign workspace and plans

Product selection

Content generation and revision

Disclosure and claim validation

Approval Center

## Publication and learning

First publishing connector

Idempotent publication

Available performance imports

Attribution labels

Listing replacement

Daily Brief

Decision and Lesson capture

# Appendix H - MVP Launch Checklist

End-to-end user journey passes in staging and production-like environment.

eBay permissions, terms, quotas, and reporting interfaces are verified against current documentation.

Credential rotation and revocation are tested.

Cross-tenant tests pass with zero exceptions.

Publication duplicate prevention is verified.

Affiliate disclosure and claim checks are active.

All sensitive actions create audit records.

User can pause workflows and disconnect eBay.

Daily Brief clearly labels data freshness and attribution quality.

AI cost limits and model-provider failure behavior are tested.

Security review and penetration test findings are resolved or formally accepted.

Backup restoration and incident runbooks are tested.

Privacy notice, retention behavior, support process, and beta terms are ready.

Closed-beta users complete the workflow and understand AI authority at each step.